CITY OF BETHLEHEM

Department of Community and Economic Development 			Interoffice Memo

TO:		Eric Evans, City Council President

FROM:	Darlene L. Heller, Director of Planning and Zoning

RE:		2014 – 2018 Capital Program

At its September 12, 2013 meeting the Planning Commission voted to recommend approval of the 2014 – 2018 Capital Program.

A copy of the Funding/Spending Schedule and the Project Descriptions are attached for your reference.

Please schedule this on an upcoming City Council agenda for consideration.

DATE:

Darlene L. Heller, AICP

Director of Planning and Zoning

CC:	City Council members		R. Carp

Mayor Callahan			G. Barkanic

D. Reichard				C. Finnerty

M. Sivak				T. Marshall

J. Kelly				M. Brichta

M. Alkhal				I. Woodward

NON-UTILITY CAPITAL IMPROVEMENT PROGRAM

2014-2018

PROJECT DESCRIPTION

Last revised September 12, 2013

I.	PUBLIC SAFETY

1.	Ambulance Replacement / Remounting Plan (EMS)

The plan is to replace/remount ambulances as necessary to maintain a fully operational fleet of seven (7) ambulances, minimizing breakdowns and expenses incurred from heavy usage and high mileage. The plan involves the on-going replacement or remounting from two alternating funding sources between BOND and CDBG.

The mechanical bureau will determine which ambulance will need to be replaced / remounted regardless of age based on warranty information, mechanical maintenance records and visual inspections of the fleet at the time of replacement.

2.	Flood Control System

The City inherited the responsibility for maintaining the Flood Control dike, buildings, the electrical system, pumps and motors at the Flood Control Station on the South Side on the Lehigh River from Bethlehem Steel.  This account is to provide for capital expenditures for maintenance of this system.  As a result of mounting needs (replacement of transformers and possibly pumps) and historical use of the pump house component of the station, the City re-evaluated the need for this component and recommended de-commissioning to the Corp of Engineers. In 2009 the Corp of Engineers and FEMA agreed that the pump component is not providing additional flood protection.  Nevertheless, a re-delineation of the 100-year floodplain since abandoning the pumps is a change to the Flood Control System.  The re-delineation results in minor additional shallow flooding areas, all within the former Bethlehem Steel plant, due primarily to storm sewer system capacity limitation, which exists regardless of the status of the pump stations.   Although we are confident the pumping component of the Flood Control Station is no longer needed, this line item budgets for upgraded design and replacement in the event the City desires to restore the pump component of the system and restore the system to acceptable status under USACE regulations.  Funds may be used for repairs to the remaining system and, in the event the pumps are permanently abandoned, funds may be used to abandon parts of the system.

3.	Fire Apparatus Replacement Plan

The project is to replace aged fire apparatus.  The life of a piece of fire apparatus is 15 to 20 years depending on the call volume.  In order to keep our apparatus within those guidelines, we must replace a piece of apparatus every other year.   The fire department currently has six engines and two ladders.  As the fire apparatus ages and warranties expire, it becomes more costly to maintain apparatus in an operational condition.  The hazardous materials vehicle, a 1990 GMC Kodiak, was replaced as part of the 2013 bond.  Starting in 2014, a plan to start rechassising the apparatus instead of purchasing new apparatus will be initiated.  This will reduce the cost of apparatus replacement by at least forty percent.  In 2015 we need to replace our 1997 Sutphen tower.  It has already received extensive renovations.  It has been out of service and unavailable to us for almost 50% of the time in the last two years.

4.	Replacement of the 911 Radio System Microwave Links.

This project is the replacement of the failing microwave links between the prime site on South Mountain to both the electrical back up center and the master site at City Hall. The current microwave system is past its expected life cycle and is no longer serviceable. These microwave links are vital to public safety for the radio system operations for Police Fire, EMS Fire Wan, Public Works and Water Telemetry functions. There are no spare parts available to make any more repairs in the event of a failure. This is an absolute necessity to replace the links to keep the 911 Trunking Radio systems operational.  The City is installing T1 lines and will be evaluating the reliability of same which may preclude the installation of new microwaves at a future date (which is a redundancy).

5.	911 Radio System Software Upgrade from 7.7 to 7.14

The 911 Trunking Radio System is in need of a software version upgrade to stay compliant and serviceable from Motorola technical support. In 2014, Motorola will no longer be able to provide technical support on any systems that are operating on or below the 7.7 software version. The City will be at risk if the software is not kept up to within five (5) release versions of the current release.  Our system’s software has not been upgraded in the last five (5) years. The Trunking Radio System is like a computer system and is completely software driven using switches, routers and servers that only have a manufactured life of about four (4) years. When a switch, router or server fails, the specific piece of equipment may no longer be compatible with our current software and the new version is our only option.

II.	PUBLIC WORKS

A.	TRAFFIC

1.	TR/Isolated Intersections

Install new or upgrade existing signals at various locations.  Each intersection costs between $130,000 and $180,000.  Proposed potential new signal locations – East Boulevard & Linden Street, Butztown Road & Easton Avenue, Linden Street & Elmhurst Avenue, and Third Avenue & Union Boulevard.  Needed upgrade locations – Linden and Goepp Streets, Goepp and Center Streets, Goepp and New Streets, Goepp and Main Streets, Broad and Linden Streets, Market and Center Streets, and Market and New Streets.   Construction to upgrade Center Street & Elizabeth Avenue and Union Boulevard & Linden Street are being completed in 2013.  Design work for the Main Street & Elizabeth Avenue and New Street & Elizabeth Avenue intersections will be completed in 2013 or early 2014 and construction of one of them completed in 2014 at an estimated total cost of $156,500 (each is approximately $160,000).  Design work for Linden & Geopp Streets and Center & Geopp Streets will be completed in 2014.

2.	TR/Traffic Safety Improvements

Replacement of outdated traffic controllers and cabinets at various locations for our 116 signalized intersections.  Purchase of video detection cameras to replace damaged or broken in-roadway traffic loop detection is also budgeted under this item.

III.	STREETS

1.	North Street - New Street to Center Street (roadway and service lines)

Remove and replace existing roadway to remove high road crown, as well as replacement of existing water main and water service laterals.  Remove/ reset/reconstruct curbing, sidewalks, and driveway connections as required to facilitate roadway reconstruction efforts.  Remove existing overgrown trees impacting reconstruction efforts and replace with new street trees more suitable for location.  Utility work budgeted separately.  Decorative lighting added to the project.

2.	Carlton Avenue - Broadway to Summit Street

Remove and reconstruct curb, sidewalk, and road reconstruction due to extensive water and sewer upgrades. Remove existing and plant new street trees.  Water and sewer replacement needs are budgeted separately by Water and Sewer.  Water and sewer mains as well as service lines and laterals are recommended for replacement.  This project is planned in three (3) phases (Broadway 440 feet south, 440 feet south of Broadway to 440 north of Summit and 440 feet north of Summit to Summit).

3.	West Packer Avenue – Montclair to Brodhead Avenue

Remove and reconstruct curb, sidewalk, overlay and water service lines. Remove and plant new street trees.  Water service lines and tree work budgeted separately.   Road was repaved in 2011 due to heavily deteriorated conditions and hence the sidewalk work will be postponed to the later years due to that and budget constraints.  This project is planned in two (2) phases (Montclair to Birkel and Birkel to Brodhead).

4.	West Packer Avenue – Carlton Avenue to Montclair Avenue

Replace curb, sidewalks, overlay, and renew water service lines.  Water service lines work budgeted separately.  Road was repaved in 2011 due to heavily deteriorated conditions and hence the sidewalk work will be postponed to the later years due to that and continued budget constraints.

5.	Public Works Engineering Costs for CDBG Eligible Street Projects

Design fees for street reconstruction projects.

6.	West Garrison Street Reconstruction – Main Street to N. New Street

Reconstruction of W. Garrison Street to alleviate crowning and badly settled gutter flowlines on this concrete surface road.  Fix concrete trenches, mill and overlay and replace water service lines.

7.	E. Fifth Street – William to Arnold (curb & sidewalk)

Replace curb, sidewalks, overlay, and renew water service lines.  Water service lines work budgeted separately.  This project is planned in two (2) phases (William Street to the northerly extension of Aaron Street and the northerly extension of Aaron Street to Arnold Street).

8.	City Hall Complex Parking Lay-bys Reconstruction (Phase III)

Reconstruction of deteriorated Granite block Lay-bys on New Street (east side of City Center).  This project was done in phases, with the final phase currently projected to occur in 2015.

9.	Fourth Avenue – Prospect Avenue to Kichline Street

Replace curb and sidewalks.   Remove and replace street trees.

10.	West Broad Street – Mangan Street west to Old Coke Plant

Replace curb and sidewalk and plant trees.

11.	Third & Fourth Street Streetscape Improvements

This project is to renew/upgrade the streetscape along Third and Fourth Streets from Hayes Street to Wyandotte Street.  The work would include repair/replacement of brick and concrete sidewalk in deficient areas, curb, street furniture, and trees.  The project is to be completed in four phases which are:  Phase I - Fourth Street from Hayes Street to Pierce Street, Phase II - Fourth Street from Pierce Street to Adams Street, Phase III - Fourth Street from Adams Street to Wyandotte Street, and Phase IV - Third Street from Buchanan Street to Wyandotte Street.

12.	New Street – Third Street to Fourth Street

This project is for improvements to this section of roadway in connection with a turnback to the city from Penn DOT.  In exchange for the turnback, the city will receive payment for the repairs/improvements needed to bring the road up to acceptable condition.  The work would include mill and overlay, trench and base repair, upgraded curb ramps, and new pavement markings.

IV.	STORM SEWERS

- Stefko Drainage Swale

This project was originally to upgrade existing drainage channel between Broad Street and Lehigh River to eliminate flooding at the former Bethlehem Steel Power Plant and to reclaim existing city owned property for future use.  Due to changed conditions, this project has been re-evaluated to principally include a possible culvert under Lehigh Canal and selected improvements along the swale to reduce erosion and sediment transport to the river.  A Growing Greener grant was received in 2013 for design.  2014 funding is for engineering work and 2016 and 2017 for engineering and construction.

2.	W. Goepp Street – Masslich Street to New Street

Upgrade storm water system (inlets and/or main) to address flooding along this street (south side curbline) during heavy rain (anything greater than a 6-month storm).  Additional investigations will be performed to identify potential issues with the existing system and we may conduct a detailed H&H study to define the final scope of work.

3.	Old Brick Sewer - Jischke to Third Street

This project is to rehabilitate or repair an old 8-foot diameter brick sewer from Jischke Street to Third Street.

4.	Johnston Drive Swale Improvement

Improvement of an open swale south of Johnston Drive from East Boulevard, under Shakespeare Road, to the City/Bethlehem Township line.  The City has problems in maintaining this swale, which is often the subject of dumping of debris.  Preliminary plans call for enclosure of this swale.

5.	West Laurel Street to the Monocacy Creek

This project is for a new storm sewer to connect the existing system at Moravian Hillside Townhouses, along West Laurel Street, along and across Mauch Chunk Road to the Monocacy Creek.  The existing system currently discharges to the surface of West Laurel Street and frequently causes flooding by Damper Design.  Moravian College has previously committed to pay for the design and 65% of construction costs.

6.	East Boulevard – Boyd Street to Lansdale Avenue

The storm sewer needs to be extended due to the flooding at the intersection of East Boulevard and Boyd Street.

- Linden Street Storm Sewer Upgrade/Repl.

Replacement of the existing stormwater system providing service to Linden Street between East Boulevard and Santee Mill Road.  This system is comprised of the original CMP installed by PennDOT in conjunction with the roadway, which is severely corroded and beginning to collapse in some areas.  Since most of this system exists underneath Linden Street, roadway collapse has been a concern and has already occurred in a couple areas along this trunkline.  This system will continue to cause problems, specifically reduced service capacity and roadway collapse due to pipe failure, unless addressed and replaced within the next few years.  This project will be done in phases due to funding constraints.  Phase I will begin on the east side of Linden Street approximately 500’ south of East Boulevard and continue north to a point 250’ north of East Blvd.  Phase II will begin where Phase I ends and cross over to the west side of Linden Street.  From there the work continues 1150’ north ending at the northwest intersection of Santee Mill Road.  Plans have been drafted for Phase I and an HOP is currently being reviewed.  It is anticipated the project will be bid and awarded in fall of 2013 (carryover of $75,000 is expected into 2014 but not included in table).  Table budget reflects Phase II funding.

8.	E. Fifth Street Storm Sewer Replacement

This project is to replace the existing clay pipe along E. Fifth Street from Buchanan to Fillmore and along Fillmore from Fifth to Packer.  The existing clay pipe was installed in the 1950s and video inspection shows the pipe is deteriorating and has holes in the invert.  Considering the age of the pipe, continued deterioration is anticipated.  The proposed replacement of the system will eliminate the exfiltration and prevent future damage to the road and adjacent utilities.

V.	OTHER PROJECTS

1.	Lynn Avenue Bridge

Remove and replace structurally deficient bridge.  Due to funding issues with PennDOT, the scope has been changed back to the original design of a single span that will span the existing LVRM track and a portion of the greenway.  Due to the prolonged break in design while trying to negotiate funding with PennDOT, the preliminary engineering was not completed until August 2012. Notice to Proceed for final design issued August 10, 2012.  A supplement to the agreement with RVB was needed due to the prolonged delay resulting in an increase in cost for final design.  The execution of the supplement was delayed, therefore it is anticipated that final design will be completed by December 31, 2013.  Under this schedule a let date is currently set for April 2014.  Construction is anticipated to be in 2014.

2.	High Street Bridge

Provide for the engineering and replacement of the structurally deficient bridge.  The bridge was closed to all traffic on 6/16/11, which combined with the previous closing of the Seidersville Road Bridge equates to the residents along Ravena Street having only one point of access to their residences: the intersection of Ravena and Fire Lane Road.  The City is currently seeking to have this bridge placed on the TIP for construction funding to replace the structure with a new 2-lane bridge meeting current standards.  This would also preserve future recreational access beneath the structure.  Norfolk Southern will be responsible for a portion of the replacement costs per agreement, specifically preliminary and final design engineering efforts.

3.	Bridge Repair

The project is for repair of nine (9) bridges the City is responsible for maintenance.  Two of our bridges are going through the design process to be replaced in the near future (Lynn Avenue and High Street).  All but one of the remaining bridges is in need of significant repairs.  The City receives regular inspection reports through the National Bridge Inspection System (NBIS).  These reports detail needed repairs including concrete repair, deck overlay, deck and bearing rehabilitation and painting.  The Public Works Department annually completes repairs that are within our expertise utilizing in-house forces.  Much of the more complex work requires specialized bridge contractors.  In addition, the NBIS inspections sometimes result in “Priority 1” repairs which must be addressed within a few months.  Failure to make these repairs may result in further deterioration and greater future costs, as well as possible closures in extreme instances.

4.	Main Street Streetscape Project

This project is to renew/upgrade the streetscape on Main Street including brick sidewalks and curb ramps, brick roadway intersections and crosswalks, utilities, trees, and street furniture between Church Street and Broad Street.  The project is to be completed in four phases which are the Market Street intersection as Phase I (completed in 2012), Market Street to Walnut Street including the Walnut Street intersection as Phase II (2014), Walnut Street to Broad Street including the Broad Street intersection as Phase III (2015), and Market Street to Church Street as Phase IV (2016).

5.	Street Overlay Program

Overlay various streets throughout the City in accordance with our road management program.   Proper upkeep/maintenance of the City’s 260 miles plus of roadway would ideally require approximately $2,000,000 in annual expenditures.

6.	ADA Curb Ramps

To fund ADA curb ramp work associated with street paving in CDBG eligible areas.

7.	Miscellaneous Drainage Structures

These funds are used to make repairs to catch basins, headwalls, culverts, pipes, etc. throughout the City’s extensive storm sewer system.  We will also replace the Creek Road culvert ($75,000), replace the storm sewer system at Fifth and Buchanan Streets ($70,000) and replace storm sewer at Center Street and Bierys Bridge Road ($90K) using this account.  The Creek Road Culvert project is to replace the existing deteriorated culvert along Creek Road north of Friedensville Road.  The culvert has been damaged by repeated flooding and the roadway is often overtopped during storms. In addition, the existing culvert is narrow, allowing only a single lane to cross.  The replacement culvert will be sized to allow two lanes of traffic and reduce flooding of the road.  The guiderail also needs to be upgraded to meet current safety standards.  The Center Street and Bierys Bridge Road project is to replace deteriorating corrugated metal pipe that is collapsing.  The storm sewer project at Fifth and Buchanan Streets is to replace deteriorating clay pipe that has holes in it and is leaking into the surrounding road bed.

8.	Tree Planting Program

To place street trees along various city streets and to remove and replace diseased or dead trees.  Enlarge existing tree wells in sidewalks, where trees are being removed and replaced, to a minimum of 4’X8’ or install a planting strip where feasible.  Investigate and conduct trials of alternative sidewalk construction to mitigate tree/sidewalk conflicts and minimize root pruning, which is detrimental to the health of trees.  This account is also utilized to plant trees as part of sidewalk replacement projects.

9.	Geographic Information System

This project is the development of a Geographic Information System (GIS) for the City.  The GIS will include City infrastructure and comprehensive data that will enable all departments to use it for analysis, monitoring of performance and work flow improvements.  Phase 1 began in 2006 and included development of the base map, viewer, road centerline, data layers and public safety applications.  Modified phases 2 & 3 included upgrading of the server, increasing base map coverage area, data updates to the base map, sanitary sewer database construction and preliminary storm sewer database construction.  Currently, we are planning the next phase of the GIS implementation.  Next phase will include the updating the server and viewer software, development of certificate of occupancy addressing, continue development of the storm sewer and water systems networks, base map maintenance, integration with the SunGard Software, tools, training, and various workflow applications.  Additional tasks for future phases are being considered.

10.	Aerial Bucket Trucks (2 Replacements) for Electrical Bureau

In 2013 we began phasing in the replacement of the Electrical Bureau’s three (3) 42-foot bucket trucks (estimated cost of $140,000-$160,000 per truck), which some have already passed their 10-year recommended replacement intervals.  These vehicles are used daily and are developing signs of failure, stress, and increased maintenance costs. The truck being replaced provides the Electrical Bureau with a backup to be used during break down repairs of the front line trucks that are in service every day and also allows it to be utilized by both Streets and Parks personnel to trim and remove dangerous branches extending the service life of this vehicle by several years on a second line vehicle basis. This will also allow for quicker response to branch complaints and preventative trimming and storm damage restoration/clearing.  Due to safety and reliability concerns, these vehicles need to be replaced at a much higher frequency compared to most fleet vehicles.

11.	Aerial Bucket Trucks (1-New) for Electrical Bureau

The City is evaluating taking on the maintenance responsibilities of its street lighting infrastructure, which it purchased in 2006 from PPL.  If taking on this work would produce a cost savings, the City would need to purchase one (1) additional small bucket trucks at $150,000 to be able to provide the maintenance, annual lamp change, and repair services in-house.  By performing the maintenance of the street lighting system in house, the elimination of the existing maintenance contract will generate enough savings to pay for an additional full time employee. The maintenance of the street lighting system should only take 40% of the new employee’s workable hours and the Electrical Bureau could use 60% of workable hours to help supplement other workloads which have been lagging.

12.	Service Truck-Mechanical Bureau (New)

The Mechanical Bureau is requesting a replacement service truck. Currently the truck that is called a “service truck” is a 2000 Chevy pick-up truck with a fuel tank in the bed. It has no air compressor and there are no provisions for tools and equipment items transported must be placed on the seat or behind the seat and must be transferred in and out as needed. This is time consuming and inefficient, especially for emergency call-outs.  The Mechanical Bureau must perform maintenance and repair work on vehicles and equipment at various facilities and locations around the city as well as emergency repairs and refueling on the road.  Ideally, to perform these tasks in an efficient, timely manner a service truck, designed and equipped with the proper tools and materials, is needed. This truck would be on a heavy-duty pick-up chassis with a mechanic service body. This body will incorporate cabinets and drawers for gas cans, jacks, tools, fluids, consumable aerosols and other items needed for on-site repairs. It would be equipped with an auxiliary fuel tank and pump for refueling pavers and heavy equipment at construction sites and fire apparatus at fire scenes and refilling several small refueling sites at bureaus around the city.  It would also be equipped with a heavy-duty air compressor for repairing tires on the road and for running multiple air tools including impact guns to remove lugs on large rims. It includes a lift gate to help transport large tires, oil drums and other heavy parts and is four-wheel drive for all weather use.  A municipality responsible for maintaining a public works and emergency services fleet as large as ours must provide a professional, competent support structure and purchasing this unit is an important step in the continued revamping of the mechanical

bureau.

13.	Mechanical Bureau Truck Lift

The productivity of our fleet depends on our ability to do routine maintenance and repairs fast and efficiently – from under the vehicle. It improves technician access to dramatically speed up maintenance and repairs. The Mechanical Bureau currently has a 2-post in-ground truck lift with a lifting capacity of 30,000 lbs. This allows us to lift approximately 70% of our heavy trucks. This limited lifting capacity requires us to maintain and repair the remainder of our trucks while on the floor using a combination of floor jacks and jack stands. This method is extremely inefficient, requiring far more time and labor to set up and complete repairs than if we could simply lift the vehicles. Technicians must constantly crawl in and out from under the trucks, carrying tools and parts. Since the truck lift bay is the only one large enough the fit the trucks in, techs must also contend with the existing lift infrastructure which often makes under vehicle repairs even more difficult.  The proposed replacement lift will have a capacity of 60,000 lbs, which will lift all the heavy trucks in our fleet both now and in the foreseeable future.  Other benefits are accessibility of the lift itself for service. Our current lift has hydraulic cylinders, hoses and components that are embedded in concrete and require us to jack hammer the floor up to inspect and repair. The new lift would be completely housed in a concrete trench with steel covers that allow full access to all hydraulics and components for inspection and maintenance with no excavation. This setup is fully EPA compliant with a sealed containment area in case of any ruptured hydraulics. Our current lift could potentially release oil into the ground with such a failure.  The average usable life of an in-ground lift like we currently have is 20 years. Ours has been in place for 18 years.

14.	Street Equipment

The replacement of and purchase of new road maintenance equipment for the Bureau of Streets.

15.       Streets Mack Heavy Duty Large Dump Truck

To purchase a 2015 heavy duty large dump truck as an add-on to the fleet and be used in conjunction with the paving program to make improvements to larger roads using in-house personnel.  It will also be utilized for snow plow operations.

16.	Streets Mack Heavy Duty Medium Dump Truck

This purchase will replace the 1998 Chevy dump truck/Unit #158 that is used for plowing, pulling leaf loaders, cleanup, and assisting with the paving operations.  The current unit is in poor condition and needs to be replaced.

17.	Streets Caterpillar 5-Ton Vibratory Asphalt Paving Roller

This purchase will replace the 1994 Ingersoll Rand/Unit #742 and be used to improve paving operations.  The current unit is in poor condition.

18.	Streets GMC3500 Utility Pickup Truck

This purchase will replace the 2002 Chevy Utility Truck/Unit #169 and be used for maintaining the downtown areas, utility work, and plow operations.  The body of the current unit had to be removed due to corrosion.

19.	CAT- Caterpillar Backhoe Loader

This purchase will replace the 2004 Cat 420D Backhoe/Unit #743 used for repairs to sinkholes, trenches, major and minor road repairs, maintaining detention ponds, etc.  This unit is in poor condition and is needed to improve and maintain roads throughout the city.

VI.	PARKS AND PUBLIC PROPERTY

1.	City Center Improvements

Projects may include replacement of revolving door to Plaza,  garage floor repairs, office renovations, floor/ceiling tile replacement, exterior improvements to sidewalk, steps, railings, landscaping, cooling tower fill replacement, new windows on ground floor police department, replace two water fountain chillers, replace water fountain coolers, replace 4 toilets in police holding cells, replace air handler #2 preheat and reheat coils, and other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.

2.	Facility Capital Improvement Plan

Erect a vehicle shelter at Parks Maintenance facility.  Upgrade City’s phone system. and other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset of city-owned facilities/equipment.  Engineering, design, bid documents, and construction of a new Parks Maintenance Facility.

3.	Fire House Improvements

Improvements/renovations to interior/exterior of the City’s Fire Houses.  Projects to focus on functional concerns of the aged facilities and other energy efficiency improvements.  Work may include: continue installation of emergency generator at Fire Stations, replacing/upgrading heating/cooling/ventilation systems, paving, replacement of doors/windows, other facility interior/exterior improvements and renovations and purchases for living areas.

4.	General Pool Improvements

Improvements/renovations to pools, bathhouses, filter systems and buildings.  Purchase of equipment for pool operations.  Projects may include Clearview – sandblast/repair tile/coping.  Stark – Building addition.  Memorial – finish door replacement, new roof for junior pool building.  Continue updating filter/chlorination systems at all pools, improvements/replacement of decks, furnace/boilers, fencing, bathroom facilities, painting/sandblasting, resurfacing pool and landscaping.  Upgrades will continue to the bathrooms and showers at Memorial Pool, phasing renovations to piping and deck of Memorial Pool.  Other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.

5.	Mechanical System Upgrades

Continue updating of mechanical systems to improve reliability and energy efficiency of systems/facilities not covered under the Energy Savings Performance Contract.  Install AC in Police CSI and two spot coolers in Vice.  Critical initiatives include replacement of fan coil units in Building A and connecting to new energy management system and upgrade of the City Center elevators.  Other projects may include replace HVAC, refurbish/modernize chillers, air handlers, heat exchangers, cooling towers, pumps, boilers, pneumatic controls, air filters, condenser/water pumps/motors at City-owned facilities, and non-mechanical projects such as energy efficient door/window replacement.  Other unforeseen repairs to facilities/equipment to extend the life of a capital asset and other unforeseen projects that may occur.

6.	Monocacy Creek Improvements (Johnston Park dam area)

Restoration of Monocacy Creek along Johnston Park.  Work to include dam removal, installation of in-stream fish habitat improvements and landscaping.

7.	Monocacy Creek Improvements (Illick’s Mill area)

Design, engineering, and implementation of creek bank restoration/stabilization in the area of Illick’s Mill and picnic pavilions.  Project will include creek bank stabilization, create a highly vegetated attached floodplain to provide flood flow storage and infiltration opportunities, improve aquatic and riparian habitat.

8.	Park/Playground Improvements

Planning, design, implementation, upgrades to City parks as recommended in the City’s Comprehensive Plan for Parks and Recreation. Projects may include creating no mow areas, improvements and renovations to athletic fields (grading, aerifying, top soil, and backstops), court resurfacing, landscaping, unsafe tree removal/replacement, furniture, playground equipment, fencing, lighting, signage, parking lots, pedestrian/suspension bridges, pathways, pavilions, park buildings, equipment, and DAR House renovations.  Raising/relocation of the pedestrian bridge and/or planting riparian buffer along the Saucon Creek.  Miscellaneous unforeseen improvements/emergency repairs, landscaping, tree removal/replacement, playground equipment, fencing, sighting, signage, etc.

9.	Municipal Ice Rink

Address roof ventilation/condensation issue that compromises ice quality, improvements/emergency repairs/ purchases of equipment as needed for operations, other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.

10.	Roof/Safety/and Code Requirements

Address safety concerns and code issues as identified by Director of Parks and Public Property, Safety Committee, Fire Department, or Inspections. Projects for city-owned facilities may include roof renovations/replacement, exhaust/air systems to improve air quality, emergency lighting, renovation/replacement of unsafe doors/buildings/structures, purchase special equipment as deemed necessary to handle safety/code requirements.  And other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.

11.	Sand Island Improvements

Phase I Sand Island West renovations including the construction of a parking lot and the creation of a green space area, reconstruct Lock 41, and other improvements to park and facilities (match for DCNR grant and L.C. grants).

12.	South Bethlehem Greenway

Continue design and construction of a linear park with various amenities along the greenway such as extension of the trail southward to Saucon Park and the development of a pavilion in the area of the skate plaza.

13.	 Eastern Gateway

The grants allow for additional planning as a follow up to the Eastern Gateway Vision Study.  Funds are utilized for site analysis, planning and design for public spaces and rights of way and development of physical improvements along 4th Street/Route 412 corridor.

14.        Greenway/Saucon Park Ball Fields Connection

This project provides for an extension of the Greenway to the ball fields at the

north end of Saucon Park off of Millside Drive.

15.	Stone Wall Renovations

This is account is for renovating, reconstructing, repairing stone walls and other stonework throughout City parks.

16.	Purchase of Vehicle/Equipment - Acquisition/Replacement

Continue G-Truck lease.

17.        FEMA/PEMA

# Repairs to flood-damages park facilities: Monocacy Park Pavilion, Sand Island

Tow path/canal debris removal and erosion slide along NE shoreline, and stone walls                                            at three parks.

# VII.	COMMUNITY AND ECONOMIC DEVELOPMENT

1. 	Shredding Truck

Free shredding has been a tremendous success bringing well over $1,000,000 dollars in revenues over the past few years.  We propose to do mobile shredding in the future.  For a nominal fee, the shredding truck will go to businesses and shred their materials on site.   Materials are then brought back to the Theis/Cornfeld Recycling Center (TCRC) to bale for market.  This action would again bring the City increased revenue.

VIII.         ADMINISTRATION

- IT Improvement Plan

This plan will address several immediate and long term needs in the IT Server and Network areas.  The items are intended to work in conjunction with each other to produce the best solutions at the least cost.  Several obsolete computer servers will be replaced.  In the past computer servers were scheduled for replacement after 5 years of service.  In 2013 we will have several servers which fall into that category including the Web Server, (2) GIS Servers, (2) Cody Servers and (2) Firehouse Servers.  Rather than replacing each of these servers individually we are planning to install each of these applications on virtual servers.  By taking advantage of virtual server technology we would be able to run many applications on a single hardware platform while allocating server resources as needed. The end results would be faster applications which take up less space, use less power and need less cooling.

Exchange Server Licenses will be upgraded. We currently own 325 MS 2003 Exchange licenses which allows us to maintain 325 user mailbox accounts.  We are currently running a version which MS no longer supports and are forced to purge emails constantly in order to keep our mail server from crashing.  As of 2013 we will be 5 releases behind the newest version.  Upgrading the Exchange Licenses will give us a MS supported version of Exchange, increase the mailbox sizes so we can relax the purging requirements now in place and allow us to purchase enough licenses to accommodate all of the additional mailboxes added since 2003.  We currently have 640 mailbox accounts.

Server Backups will be upgraded to disk drives. We currently back up our servers at night utilizing tape drives and off site storage facilities.  While tape cartridges and tape drives worked well in the past they are mechanical devices which eventually wear out and need to be replaced.  Tape drives are now being phased out as acceptable backup methods in place of disk to disk backup methods.  As part of this overall plan we will be backing up our server data to disk drives instead of tape drives which will be faster, cost less money and will not require offsite storage and will allow us to restore information quicker than before in the event that something is accidentally deleted or lost.

A disaster recovery plan will be initiated. We currently do not have any server    redundancy plan or disaster plan in place.  If a server crashes or if we lose the entire computer room due to a disaster we lose the use of all of our servers until the disaster is over and the servers are repaired/replaced.  By utilizing our existing networks and facilities along with new virtual servers we can not only provide a redundant server plan but also locate it in another City owned building so that if an disaster occurs in the City Hall Server Room we can continue to run our servers at another location and provide the same level of services as we did before the disaster occurred.