NON-UTILITY CAPITAL IMPROVEMENT PROGRAM

2014-2018

PROJECT DESCRIPTION

Last revised August 28, 2014

I.	PUBLIC SAFETY

1.	Ambulance Replacement / Remounting Plan (EMS)

The plan is to replace/remount ambulances as necessary to maintain a fully operational fleet of seven (7) ambulances, minimizing breakdowns and expenses incurred from heavy usage and high mileage. The plan involves the on-going replacement or remounting from BOND, CDBG or other alternate funding sources.

The mechanical bureau will determine which ambulance will need to be replaced / remounted regardless of age based on warranty information, mechanical maintenance records and visual inspections of the fleet at the time of replacement.

2.	Flood Control System

The City inherited the responsibility for maintaining the Flood Control dike, buildings, the electrical system, pumps and motors at the Flood Control Station on the South Side on the Lehigh River from Bethlehem Steel.  This account is to provide for capital expenditures for maintenance of this system.  As a result of mounting needs (replacement of transformers and possibly pumps) and historical use of the pump house component of the station, the City re-evaluated the need for this component and recommended de-commissioning to the Corp of Engineers. In 2009 the Corp of Engineers and FEMA agreed that the pump component is not providing additional flood protection.  Nevertheless, a re-delineation of the 100-year floodplain since abandoning the pumps is a change to the Flood Control System.  The re-delineation results in minor additional shallow flooding areas, all within the former Bethlehem Steel plant, due primarily to storm sewer system capacity limitation, which exists regardless of the status of the pump stations.   Although we are confident the pumping component of the Flood Control Station is no longer needed, this line item budgets for upgraded design and replacement in the event the City desires to restore the pump component of the system and restore the system to acceptable status under USACE regulations.  Funds may be used for repairs to the remaining system and, in the event the pumps are permanently abandoned, funds may be used to abandon parts of the system.

3.	Fire Apparatus Replacement Plan

The project is to replace aged fire apparatus.  The life of a piece of fire apparatus is 15 to 20 years depending on the call volume.  In order to keep our apparatus within those guidelines, we must replace a piece of apparatus every other year.   The fire department currently has six engines and two ladders.  As the fire apparatus ages and warranties expire, it becomes more costly to maintain apparatus in an operational condition.  The hazardous materials vehicle, a 1990 GMC Kodiak, was replaced as part of the 2013 bond.  A plan to start rechassising the apparatus instead of purchasing new apparatus was initiated in 2014.  This will reduce the cost of apparatus replacement by at least forty percent.  In 2015 the 1997 Sutphen tower must be replaced.  It has already received extensive renovations.  It has been out of service and unavailable almost 50% of the time in the last two years. The repair costs have exceeded over ¼ the original purchase price. This aerial platform truck is needed for high-rise rescue and water tower operations.

4.	Replacement of the 911 Radio System Microwave Links.

This project is the replacement of the failed microwave links between the prime site on South Mountain to both the electrical back up center and the master site at City Hall. The current microwave system is past its expected life cycle and is no longer serviceable. These microwave links are vital to public safety for the radio system operations for Police Fire, EMS Fire Wan, Public Works and Water Telemetry functions. There are no spare parts available to make any more repairs.  Both links are currently failed and no longer in service. This is an absolute necessity to replace the links to keep the 911 Trunking Radio systems operational.  The City installed 2 fiber optic T1 lines and will be evaluating the reliability as an inexpensive redundant backup to the replacement microwave links.  The 911 radio system is currently operating on these fiber optic T-1 links because the microwave links have completely failed on this function.  There is some risk if the T-1 links get damaged or fail.  The system will revert to site operation giving a reduced range and capacity until the utility can repair the fiber optic T-1 links.  The failed microwaves are still being utilized for the wide area network (WAN) to extend service to fire stations and complete failure is likely within the next 3 years.  Another link will have to be secured likely at $5,000/month.

5.	911 Radio System Software Upgrade from 7.7 to 7.14

The 911 Trunking Radio System is in need of a software version upgrade to stay compliant and serviceable from Motorola technical support. In 2014, Motorola will no longer be able to provide technical support on any systems that are operating on or below the 7.7 software version. The City is at risk if the software is not kept up to within five (5) release versions of the current release.  Our system’s software has not been upgraded in the last six (6) years. The Trunking Radio System is like a computer system running Windows XP and is completely software driven using switches, routers and servers that only have a manufactured life of about four (4) years. There is no more software support for the 7.7 version of software running the radio system.  When a switch, router or server fails, the specific piece of equipment may no longer be compatible with our current software and the new version is our only option.  Lack of upgrade in 2015 has a realistic possibility of diminished 911 communications at some juncture until the upgrade is implemented.

II.	PUBLIC WORKS

A.	TRAFFIC

1.	TR/Isolated Intersections

Install new or upgrade existing signals at various locations.  Each intersection costs between $150,000 and $180,000.  Proposed potential new signal locations include East Boulevard & Linden Street, Butztown Road & Easton Avenue, Linden Street & Elmhurst Avenue, and Third Avenue & Union Boulevard.  Needed upgrade locations include New Street & Elizabeth Avenue, Main Street & Elizabeth Avenue, Goepp and Center Streets, Goepp and New Streets, Goepp and Main Streets, Broad and Linden Streets, Market and Center Streets, Market and New Streets, Center and Church Streets and Linden and Geopp Streets.   Construction to upgrade New Street & Elizabeth Avenue and Main Street & Elizabeth Avenue are being completed in 2015.  Design work for Goepp & Center Streets and Goepp & New Streets intersections will be completed in 2015 and construction will be completed in 2017 at an estimated total cost of $156,500 (each is approximately $160,000).  Design work for Linden & Goepp Streets and Main & Goepp Streets will be completed in 2017.

2.	TR/Traffic Safety Improvements

Replacement of outdated traffic controllers and cabinets at various locations for our 116 signalized intersections.  Purchase of video detection cameras to replace damaged or broken in-roadway traffic loop detection is also budgeted under this item.

III.	STREETS

1.	Carlton Avenue - Broadway to Summit Street

Remove and reconstruct curb, sidewalk, and road reconstruction due to extensive water and sewer upgrades. Remove existing and plant new street trees.  Water and sewer replacement needs are budgeted separately by Water and Sewer.  Water and sewer mains as well as service lines and laterals are recommended for replacement.  This project is planned in three (3) phases (from Broadway to 440 feet south, 440 feet south of Broadway to 440 north of Summit and 440 feet north of Summit to Summit).

2.	West Packer Avenue – Montclair to Brodhead Avenue

Remove and reconstruct curb, sidewalk, overlay and water service lines. Remove and plant new street trees.  Water service lines and tree work budgeted separately.   Road was repaved in 2011 due to heavily deteriorated conditions and hence the sidewalk work will be postponed to the later years due to that and budget constraints.  This project is planned in two (2) phases (Montclair to Birkel and Birkel to Brodhead).

3.	West Packer Avenue – Carlton Avenue to Montclair Avenue

Replace curb, sidewalks, overlay, and renew water service lines.  Water service lines work budgeted separately.  Road was repaved in 2011 due to heavily deteriorated conditions and hence the sidewalk work will be postponed to the later years due to that and continued budget constraints.

4.	Public Works Engineering Costs for CDBG Eligible Street Projects

Design fees for street reconstruction projects.

5.	West Garrison Street Reconstruction – Main Street to N. New Street

Reconstruction of W. Garrison Street to alleviate crowning and badly settled gutter flowlines on this concrete surface road.  Fix numerous utility trenches, mill and overlay and replace water service lines. Water service line work will be budgeted separately.

6.	E. Fifth Street – William to Arnold (curb & sidewalk)

Replace curb, sidewalks, overlay, and renew water service lines.  Water service lines work budgeted separately.  This project is planned in two (2) phases (William Street to the northerly extension of Aaron Street and the northerly extension of Aaron Street to Arnold Street).

7.	City Hall Complex Parking Lay-bys Reconstruction (Phase III)

Reconstruction of deteriorated Granite block Lay-bys on New Street (east side of City Center).  This project was done in phases.  The final phase is currently projected to occur in 2017.

8.	Fourth Avenue – Prospect Avenue to Kichline Street

Replace curb and sidewalks.   Remove and replace street trees.

9.	West Broad Street – Mangan Street west to Old Coke Plant

Replace curb and sidewalk and plant trees.

10.	Third & Fourth Street Streetscape Improvements

This project is to renew/upgrade the streetscape on selected sections of Third and Fourth Streets from Hayes Street to Wyandotte Street.  The work would include repair/replacement of brick and concrete sidewalk in deficient areas, curb, street furniture, and trees.  The project is to be completed in four phases which are:  Phase I - Fourth Street from Hayes Street to Buchanan and Taylor to Vine Street, Phase II - Fourth Street from Buchanan to Fillmore and Broadway to Wyandotte, Phase III - Fourth Street from Fillmore to Taylor and Vine to Broadway, and Phase IV - Third Street from Buchanan Street to Wyandotte Street.  $100,000 had been received from a TAP grant and $200,000 is anticipated from a multi-model grant.  All work may not be completed if funds are not received.

11.	New Street – Third Street to Fourth Street

This project is for improvements to this section of roadway in connection with a turnback to the city from Penn DOT.  In exchange for the turnback, the city will receive payment for the repairs/improvements needed to bring the road up to acceptable condition.  The work would include mill and overlay, trench and base repair, upgraded curb ramps, and new pavement markings.

12.	Broad Street Crosswalks

Remove and replace in-kind existing degraded brick crosswalks and ADA curb ramps

along Broad Street in the Downtown Historic District at Broad and New Streets.  Two of the four following crosswalks are proposed to be replaced:  both north-south crossings of Broad Street at the intersection of New Street along with the mid-block north-south crossings on Broad Street just west and just east of that intersection.

IV.	STORM SEWERS

- Stefko Drainage Swale

This project was originally to upgrade existing drainage channel between Broad Street and Lehigh River to eliminate flooding at the former Bethlehem Steel Power Plant and to reclaim existing city owned property for future use.  Due to changed conditions, this project has been re-evaluated to principally include a possible culvert under Lehigh Canal and selected improvements along the swale to reduce erosion and sediment transport to the river.  A Growing Greener grant was received in 2013 for design.  2015 funding is to complete engineering work and 2017 and 2018 for engineering and construction.  Once the design is complete, we will seek grant funding for the construction.

2.	W. Goepp Street – Masslich Street to New Street

Upgrade storm water system (inlets and/or main) to address flooding along this street (south side curbline) during heavy rain (anything greater than a 6-month storm).  Additional investigations will be performed to identify potential issues with the existing system and we may conduct a detailed H&H study to define the final scope of work.

3.	Old Brick Sewer - Jischke to Third Street

This project is to rehabilitate or repair an old 8-foot diameter brick sewer from Jischke Street to Third Street.

4.	Johnston Drive Swale Improvement

Improvement of an open swale south of Johnston Drive from East Boulevard, under Shakespeare Road, to the City/Bethlehem Township line.  The City has problems in maintaining this swale, which is often the subject of dumping of debris.  Preliminary plans call for enclosure of this swale.

5.	West Laurel Street to the Monocacy Creek

This project is for a new storm sewer to connect the existing system at Moravian Hillside Townhouses, along West Laurel Street, along and across Mauch Chunk Road to the Monocacy Creek.  The existing system currently discharges to the surface of West Laurel Street and frequently causes flooding by Damper Design.  Moravian College has previously committed to pay for the design and 65% of construction costs.

6.	East Boulevard – Boyd Street to Lansdale Avenue

The storm sewer needs to be extended due to the flooding at the intersection of East Boulevard and Boyd Street.

- Linden Street Storm Sewer Upgrade/Repl.

Replacement of the existing stormwater system providing service to Linden Street between East Boulevard and Santee Mill Road.  This system is comprised of the original CMP installed by PennDOT in conjunction with the roadway, which is severely corroded and beginning to collapse in some areas.  Since most of this system exists underneath Linden Street, roadway collapse has been a concern and has already occurred in a couple areas along this trunkline.  This system will continue to cause problems, specifically reduced service capacity and roadway collapse due to pipe failure, unless addressed and replaced within the next few years.  This project will be done in phases due to funding constraints.  Phase I will begin on the east side of Linden Street approximately 500’ south of East Boulevard and continue north to a point 250’ north of East Blvd.  Phase II will begin where Phase I ends and cross over to the west side of Linden Street.  From there the work continues 1150’ north ending at the northwest intersection of Santee Mill Road.  Phase I will be completed in 2014 and Phase II will be in 2015.

8.	E. Fifth Street Storm Sewer Replacement

This project is to replace the existing clay pipe along E. Fifth Street from Buchanan to Fillmore and along Fillmore from Fifth to Packer.  The existing clay pipe was installed in the 1950s and video inspection shows the pipe is deteriorating and has holes in the invert.  Considering the age of the pipe, continued deterioration is anticipated.  The proposed replacement of the system will eliminate the exfiltration and prevent future damage to the road and adjacent utilities.

9.	Creek Road Culvert Replacement

The Creek Road Culvert project is to replace the existing deteriorated culvert along Creek Road north of Friedensville Road.  The culvert has been damaged by repeated flooding and the roadway is often overtopped during storms.  In addition, the existing culvert is narrow, allowing only a single lane to cross.  The replacement culvert will be sized to allow two lanes of traffic and reduce flooding of the road.  The guiderail also needs to be upgraded to meet current safety standards.

V.	OTHER PROJECTS

1.	Lynn Avenue Bridge

Remove and replace structurally deficient bridge.  Due to funding issues with PennDOT, the scope has been changed back to the original design of a single span that will span the existing LVRM track and a portion of the greenway.  Due to the prolonged break in design while trying to negotiate funding with PennDOT, the preliminary engineering was not completed until August 2012. Notice to Proceed for final design issued August 10, 2012.  A supplement to the agreement with RVB was needed due to the prolonged delay resulting in an increase in cost for final design.  The execution of the supplement was delayed, therefore it is anticipated that final design will be completed by December 31, 2014.  Delays have occurred with the acquisition of the necessary easements due to the death of a property owner and subsequent set up of the estate.  Under this schedule a let date is currently set for May 2015 and construction is anticipated to be in 2015.

2.	High Street Bridge

Provide for the engineering and replacement of the structurally deficient wooden bridge over a former Norfolk Southern line. The bridge was closed to all traffic on 6/16/11, which combined with the previous closing of the Seidersville Road Bridge equates to the residents along Ravena Street having only one point of access to their residences: the intersection of Ravena and Fire Lane Road.  Final design has been completed and we are awaiting final approvals from PennDOT.  The City has successfully had the bridge placed on the TIP for construction funding to replace the structure with a new 2-lane bridge meeting current standards.  This would also preserve future recreational access beneath the structure.  Norfolk Southern will be responsible for a portion of the replacement costs per agreement, specifically preliminary and final design engineering efforts.  The let date is currently set for March 2015 with construction expected to begin in late spring and be completed in 2016, but may be moved up depending on when construction funds become available.

3.	Route 378 Pole Replacement:

The light poles on PA Route 378 were installed in the early 1960s and have outlasted their expected lifespan.  The pole structures are rusted and the metal has deteriorated at the bases from years of weather and salt causing them to become structurally unsound.  There are 338 light poles on PA Route 378.  The City owns the light poles and equally shares the maintenance and replacement costs with the State.  The City and the State would share the replacement cost of this project 50% State and 50% City.  The cost to replace the poles is estimated assuming reusing the original design, foundations and existing electrical wire.

4.	Bridge Repair

The project is for repair of nine (9) bridges the City is responsible for maintenance.  Two of our bridges are going through the design process to be replaced in the near future (Lynn Avenue and High Street).  All but one of the remaining bridges is in need of significant repairs.  The City receives regular inspection reports through the National Bridge Inspection System (NBIS).  These reports detail needed repairs including concrete repair, deck overlay, deck and bearing rehabilitation and painting.  The Public Works Department annually completes repairs that are within our expertise utilizing in-house forces.  Much of the more complex work requires specialized bridge contractors.  In addition, the NBIS inspections sometimes result in “Priority 1” repairs which must be addressed within a few months.  Failure to make these repairs may result in further deterioration and greater future costs, as well as possible closures in extreme instances.

5.	Main Street Streetscape Project

This project is to renew/upgrade the streetscape on Main Street including brick sidewalks and curb ramps, brick roadway intersections and crosswalks, utilities, trees, and street furniture between Church Street and Broad Street.  The project is to be completed in four phases which are the Market Street intersection as Phase I (completed in 2012), Market Street to Walnut Street including the Walnut Street intersection as Phase II (2017), Walnut Street to Broad Street including the Broad Street intersection as Phase III (2018), and Market Street to Church Street as Phase IV (2019).  We are actively seeking grant funding for this work.

6.	Street Overlay Program

Overlay various streets throughout the City in accordance with our road management program.   Proper upkeep/maintenance of the City’s 260 miles plus of roadway would ideally require approximately $2,000,000 in annual expenditures.

7.	ADA Curb Ramps

To fund ADA curb ramp work associated with street paving in CDBG eligible areas.

8.	Miscellaneous Drainage Structures

These funds are used to make repairs to catch basins, headwalls, culverts, pipes, etc. throughout the City’s extensive storm sewer system.  We will also replace storm sewer at Stanford Road ($65,000), replace storm sewer at Santee Mill Road ($12,000), and replace storm sewer at Millside and Traveller Ave ($50,000).  The Stanford Road project is to extend the storm system from Ralston Road to address flooding further up Stanford Road.  The Santee Mill Road project is for the replacement of a deteriorated section of pipe.  The Millside/Traveller Avenue project is to alleviate flooding at the intersection of these two roads during heavy rain caused by an undersized pipe with a flat slope that discharges into the Saucon Creek.

9.	Tree Planting Program

To place street trees along various city streets and to remove and replace diseased or dead trees.  Enlarge existing tree wells in sidewalks, where trees are being removed and replaced, to a minimum of 4’X8’ or install a planting strip where feasible.  Investigate and conduct trials of alternative sidewalk construction to mitigate tree/sidewalk conflicts and minimize root pruning, which is detrimental to the health of trees.  This account is also utilized to plant trees as part of sidewalk replacement projects.

10.	Geographic Information System

This project is the development of a Geographic Information System (GIS) for the City.  The GIS will include City infrastructure and comprehensive data that will enable all departments to use it for analysis, monitoring of performance and work flow improvements.  Phase 1 began in 2006 and included development of the base map, viewer, road centerline, data layers and public safety applications.  Modified phases 2 & 3 included upgrading of the server, increasing base map coverage area, data updates to the base map, sanitary sewer database construction and preliminary storm sewer database construction.  Currently, we are planning the next phase of the GIS implementation.  Next phase will include the updating the server and viewer software, development of certificate of occupancy addressing, continue development of the storm sewer and water systems networks, base map maintenance, integration with the SunGard Software, tools, training, and various workflow applications.  Additional tasks for future phases are being considered.

11.	Aerial Bucket Trucks (3 Replacements) for Electrical Bureau

In 2014 we began phasing in the replacement of the Electrical Bureau’s four (4) 42-foot bucket trucks (estimated cost of $140,000-$160,000 per truck), which have or will pass their 10-year recommended replacement intervals.  These vehicles are used daily and are developing signs of failure, stress, and increased maintenance costs. Due to safety and reliability concerns, these vehicles need to be replaced at a much higher frequency compared to most fleet vehicles.

12.	Service Truck-Mechanical Bureau (New)

The Mechanical Bureau is requesting a replacement service truck. Currently the truck that is called a “service truck” is a 2000 Chevy pick-up truck with a fuel tank in the bed. It has no air compressor and there are no provisions for tools and equipment items transported must be placed on the seat or behind the seat and must be transferred in and out as needed. This is time consuming and inefficient, especially for emergency call-outs.  The Mechanical Bureau must perform maintenance and repair work on vehicles and equipment at various facilities and locations around the city as well as emergency repairs and refueling on the road.  Ideally, to perform these tasks in an efficient, timely manner a service truck, designed and equipped with the proper tools and materials, is needed. This truck would be on a heavy-duty pick-up chassis with a mechanic service body. This body will incorporate cabinets and drawers for gas cans, jacks, tools, fluids, consumable aerosols and other items needed for on-site repairs. It would be equipped with an auxiliary fuel tank and pump for refueling pavers and heavy equipment at construction sites and fire apparatus at fire scenes and refilling several small refueling sites at bureaus around the city.  It would also be equipped with a heavy-duty air compressor for repairing tires on the road and for running multiple air tools including impact guns to remove lugs on large rims. It includes a lift gate to help transport large tires, oil drums and other heavy parts and is four-wheel drive for all weather use.  A municipality responsible for maintaining a public works and emergency services fleet as large as ours must provide a professional, competent support structure and purchasing this unit is an important step in the continued revamping of the mechanical

bureau.

13.	Mechanical Bureau Truck Lift

Our current lift has hydraulic cylinders, hoses and components that are embedded in concrete and require us to jack hammer the floor up to inspect and repair.  This could potentially release oil into the ground with a failure.  The average usable life of an in-ground lift like we currently have is 20 years.  Ours has been in place for 19 years.  The productivity of our fleet depends on our ability to do routine maintenance and repairs fast and efficiently – from under the vehicle. It improves technician access to dramatically speed up maintenance and repairs. The Mechanical Bureau currently has a 2-post in-ground truck lift with a lifting capacity of 30,000 lbs. This allows us to lift approximately 70% of our heavy trucks. This limited lifting capacity requires us to maintain and repair the remainder of our trucks while on the floor using a combination of floor jacks and jack stands. This method is extremely inefficient, requiring far more time and labor to set up and complete repairs than if we could simply lift the vehicles. Technicians must constantly crawl in and out from under the trucks, carrying tools and parts. Since the truck lift bay is the only one large enough the fit the trucks in, techs must also contend with the existing lift infrastructure which often makes under vehicle repairs even more difficult.  The proposed replacement lift will have a capacity of 60,000 lbs, which will lift 95% of the heavy trucks in our fleet both now and in the foreseeable future.  Other benefits are accessibility of the lift itself for service. The new lift would be completely housed in a concrete trench with steel covers that allow full access to all hydraulics and components for inspection and maintenance with no excavation. This setup is fully EPA compliant with a sealed containment area in case of any ruptured hydraulics.

14.	Street Equipment

The replacement of and purchase of new road maintenance equipment for the Bureau of Streets.

15.	MACK – Pinnacle Tractor (Tandem)

This unit will be used for our paving operation and replace Unit #215 that we currently share with the Recycling Bureau.  The current unit is not always available for use when paving operations are being prepared.  The unit hauls the missing machine from job site to job site.  The Streets Bureau relies on the weather to get our paving operations done, so it is critical to have access to a tractor at all times.  Also, this tractor can assist our Mechanical Bureau haul trucks or equipment for repairs during break downs or emergency situations.

16.       Streets Mack Heavy Duty Large Dump Truck

To purchase a 2015 heavy duty large dump truck as an add-on to the fleet and be used in conjunction with the paving program to make improvements to larger roads using in-house personnel.  It will also be utilized for snow plow operations.

17.	Streets Mack Heavy Duty Medium Dump Truck

This purchase will replace the 1998 Chevy dump truck/Unit #158 that is used for plowing, pulling leaf loaders, cleanup, and assisting with the paving operations.  The current unit is in poor condition and needs to be replaced.

18.	Streets Caterpillar 5-Ton Vibratory Asphalt Paving Roller

This purchase will replace the 1994 Ingersoll Rand/Unit #742 and be used to improve paving operations.  The current unit is in poor condition.

19.	Streets GMC3500 Utility Pickup Truck

This purchase will replace the 2002 Chevy Utility Truck/Unit #169 and be used for maintaining the downtown areas, utility work, and plow operations.  The body of the current unit had to be removed due to corrosion.

20.	CAT- Caterpillar Backhoe Loader

This purchase will replace the 2004 Cat 420D Backhoe/Unit #743 used for repairs to sinkholes, trenches, major and minor road repairs, maintaining detention ponds, etc.  This unit is in poor condition and is needed to improve and maintain roads throughout the city.

VI.	PARKS AND PUBLIC PROPERTY

1.	City Center Improvements

Projects may include replacement of revolving door to Plaza,  garage floor repairs, office renovations, floor/ceiling tile replacement, exterior improvements to sidewalk, steps, railings, landscaping, cooling tower fill replacement, new windows on ground floor police department, replace two water fountain chillers, replace water fountain coolers, replace 4 toilets in police holding cells, replace air handler #2 preheat and reheat coils, and other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.  Projects scheduled for 2015/16 include expansion of Church Street entranceway and upgrade monitor desk security; begin garage floor repairs; replace 2nd cooling tower fill; new windows on ground floor (police); complete fan coil replacement in Building A.  Replace heating/cooling coils at Library in 2017.

2.	Facility Capital Improvement Plan

Erect a vehicle shelter at Parks Maintenance facility.  Upgrade City’s phone system. and other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset of city-owned facilities/equipment.  Engineering, design, bid documents, and construction of a new Parks Maintenance Facility.

3.	Fire House Improvements

Improvements/renovations to interior/exterior of the City’s Fire Houses.  Projects to focus on functional concerns of the aged facilities and other energy efficiency improvements.  Work may include: continue installation of emergency generator at Fire Stations, replacing/upgrading heating/cooling/ventilation systems, paving, replacement of doors/windows, other facility interior/exterior improvements and renovations and purchases for living areas.  Projects scheduled for 2015-2017 include installing emergency generators at Memorial and North Central EMS Stefko stations.

4.	General Pool Improvements

Improvements/renovations to pools, bathhouses, filter systems and buildings.  Purchase of equipment for pool operations.  Other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.  Specific projects for 2015/16 may include:  Continue updating filter/chlorination systems at all pools.  Memorial – finish door replacement (6), pool deck, refurbish pool building (2015-2018).  Upgrades will continue to the bathrooms and showers at Memorial Pool, phasing renovations to piping and deck of Memorial Pool.

5.	Mechanical System Upgrades

Continue updating of mechanical systems to improve reliability and energy efficiency of systems/facilities not covered under the Energy Savings Performance Contract.  Projects may include replace HVAC, refurbish/modernize chillers, air handlers, heat exchangers, cooling towers, pumps, boilers, pneumatic controls, air filters, condenser/water pumps/motors at City-owned facilities, and non-mechanical projects such as energy efficient door/window replacement.  Other unforeseen repairs to facilities/equipment to extend the life of a capital asset and other unforeseen projects that may occur.  Projects scheduled for 2015/16 include:  Motors for fan coil units; Police ductless split (1 condenser w/2 wall mount evaps.; 2 ½ ton); Replace AC2 preheat coils; Police CSI and Detective heat pump system.  Projects for 2017 include installation of Lochinvar boiler at City Hall.

6.	Monocacy Creek Improvements (Illick’s Mill area)

Design, engineering, and implementation of creek bank restoration/stabilization in the area of Illick’s Mill and picnic pavilions.  Project will include creek bank stabilization, create a highly vegetated attached floodplain to provide flood flow storage and infiltration opportunities, improve aquatic and riparian habitat.

7.	Monocacy Creek Watershed Environmental Assessment

Conduct an analysis of the Monocacy Creek watershed and establish current baseline

data that will allow for understanding of current flooding/water quality issues within the watershed and City of Bethlehem and identify strategies for watershed restoration.  The end result of this data assessment project will ultimately be the development and execution of an updated restoration plan that addresses the current problems and trends relating to the deterioration of the creek and natural resources and identifies opportunities for trails and greenways.

8.	Park/Playground Improvements

Planning, design, implementation, upgrades to City parks as recommended in the City’s Comprehensive Plan for Parks and Recreation. Projects may include creating no mow areas, improvements and renovations to athletic fields (grading, aerifying, top soil, and backstops), court resurfacing, landscaping, unsafe tree removal/replacement, furniture, playground equipment, fencing, lighting, signage, parking lots, pedestrian/suspension bridges, pathways, pavilions, park buildings, equipment, and DAR House renovations.  Raising/relocation of the pedestrian bridge and/or planting riparian buffer along the Saucon Creek.  Miscellaneous unforeseen improvements/emergency repairs, landscaping, tree removal/replacement, playground equipment, fencing, sighting, signage, etc.  2015 projects will focus on planning, design, implementation for upgrading city parks/facilities; DAR house renovations; upgrading movies in the park equipment/screen.  2017 projects will focus on continuation of upgrading parks/facilities; Saucon upper fields pavilion and play equipment; new risers for Ice House; South Mountain pavilion roof.

9.	Municipal Ice Rink

Improvements/emergency repairs/ purchases of equipment as needed for operations, other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.  2015 projects will include interior roof over pad.

10.	Roof/Safety/and Code Requirements

Address safety concerns and code issues as identified by Director of Parks and Public Property, Safety Committee, Fire Department, or Inspections. Projects for city-owned facilities may include roof renovations/replacement, exhaust/air systems to improve air quality, emergency lighting, renovation/replacement of unsafe doors/buildings/structures, purchase special equipment as deemed necessary to handle safety/code requirements.  And other unforeseen repairs/improvements to facilities/equipment to extend the life of a capital asset.

11.	Sand Island Improvements

Sand Island West renovations including the construction of a parking lot and the creation of a green space area, reconstruct Lock 41, and other improvements to park and facilities.

12.	South Bethlehem Greenway

Continue design and construction of a linear park with various amenities along the greenway such as extension of the trail southward to Saucon Park.

13.	 Eastern Gateway

Grant funds are utilized for development of physical improvements along both 4th Street and the Route 412 corridor.

14.        Greenway/Saucon Park Ball Fields Connection

This project provides for an extension of the Greenway to the ball fields at the

north end of Saucon Park off of Millside Drive.

15.	Purchase of Vehicle/Equipment - Acquisition/Replacement

Purchases for 2015 include a wide area mower; mid-size dump truck; Avant utility vehicle.  2017 purchases include a 10 ton dump truck.

# VII.	COMMUNITY AND ECONOMIC DEVELOPMENT

1. 	Shredding Truck

Free shredding has been a tremendous success bringing well over $1,000,000 dollars in revenues over the past few years.  We propose to do mobile shredding in the future.  For a nominal fee, the shredding truck will go to businesses and shred their materials on site.   Materials are then brought back to the Theis/Cornfeld Recycling Center (TCRC) to bale for market.  This action would again bring the City increased revenue.

VIII.         ADMINISTRATION

- IT Improvement Plan

As part of Phase I of this improvement plan we have successfully completed the following:

  - Purchased and configured our City Hall Virtual Server environment

  - Converted all but (1) server from stand-alone to virtual configuration

  - Set up a temporary Backup/Disaster Recovery Server at Garrison Street location

The additional funds requested will be used to complete Phase II which includes:

Upgrading Obsolete Exchange Server Licenses - $40,000

We currently own 325 MS 2003 Exchange licenses which allows us to maintain 325

User mailbox accounts.  We are currently running a version which MS no longer

supports and are forced to purge emails constantly in order to keep our mail server

from crashing.  As of 2014 we will be 3 releases behind the newest version.  Upgrading the Exchange licenses will give us an MS supported version of Exchange, increase the mailbox sizes so we can relax the purging requirements now in place and allow us to purchase enough licenses to accommodate all of the additional mailboxes added since 2003.

Upgrading Remaining Workstation Licenses - $60,000

Over the past few years we have been upgrading workstations and laptops to newer versions of MS Office as funding was available.  However we are estimating that around 150 workstations still need to be upgraded to be fully compatible with the newer Exchange Versions.

Purchase a Backup/Disaster Recovery Server - $28,000

We are currently backing up all of our virtual servers to a used temporary server at the R&D site at Garrison Street.  We are also relying on this server in case of disaster.  Therefore, we would like to purchase a bigger, faster server to accommodate our current and future backup and disaster recovery requirements.